

|  |
| --- |
| Frederick Sandalo  E-List Weekly Report  [07/22 – 07/26] |
|  |
| **Summary** |
| ID-615: no problem  ID-618: ead staging URLs at the time of writing,  quite a lot of documentations, I need to sort out information, I need to build the XML  schema based on a small sample and the XSD associated to it.  thought about XSD and maybe it has tutorial, googled around and found lots of them,  picked one and based on it I can now determine how to XML payload will look like but  it will need verification, 1 either I get favorable results when the staging ping and post  urls are back online or I'm given the correct ones or 2. Vertical Life would be giving me  a sample payload that they are expecting.  I think I can finish this tomorrow.  ID-565: we are still stuck with the request format may it be JSON or XML.  I just learned that BPMOnline has no programmers, and I think that its the problem, if  not, its a problem still. Why? who would verify if indeed we are sending correctly or  why the server is reacting such and what we can/should do about it |
| **Accomplishments** |
| * ID-615: Done * ID-618: Almost done, only 5 hours consumed against the allotted 18 hours * ID-565: we can now get a response from their servers, however its not of any help to us nor is anything about it said in any of their documentations. |
| **Goals** |
| ID-565  Any other tasks that will be assigned to me. |